# Launching a Platform - Playbook

Project Initiation	2

Agreement signature	2

Kick-off call	2

Partner sends information for customization	2

Tagging	2

Customization & Testing	2

First version of the platform is developed	2

“Stage” platform is delivered to partner	2

Project Launch Plan	3

LO Webinar	3

Realtor Webinar	3

Revision of Marketing Initiatives	3

Project Launch	3

Implementation of CTAs	3

Launch of platform	3

# Project Initiation

### Agreement signature

Partner sends signed agreement

### Kick-off call

See Partnership Kickoff Playbook

- Update Website Integration deck with any new CTAs

- Create LO Webinar invitation

- Create Marketing Initiatives deck

- Create Realtor Webinar invitation

### Partner sends information for customization

- Information about loan officers

- Brand guidelines

### Tagging

- Development team sends the partner instructions on how to implement web analytics integration (tagging) and partner implements on their side

# Customization & Testing

### First version of the platform is developed

- Platform is tested internally

### “Stage” platform is delivered to partner

- Partner tests, reviews, and suggests modifications

- NestReady approves and implements the modifications

- Partner approves the deliverables

# Project Launch Plan

### LO Webinar

Webinar to educate partner’s personnel and LOs. To be hosted either by NestReady or partner (was decided during project initiation).

### Realtor Webinar

Webinar to educate real estate agents from the partner’s network (only if the partner has its own network of realtors).

### Revision of Marketing Initiatives

Revision of landing page and CTAs on partner’s website.

# Project Launch

### Implementation of CTAs

CTAs and landing page are implemented on partner’s website.

### Launch of platform

Platform is fully launched and ready to be used by homebuyers.